Song Sphere

Project Plan

<Binary Bandits>

Team Members: Fae Brisolla, Vincenzo Leone, Nick Bajohr

Date: 10.07.2025

# Table of Contents

Introduction……………………………………………………………………………………………..3

System Scope……………………………………………………………………………………………4
          Problem/Opportunity……………………………………………………………………4

Anticipated Business/Personal Benefits……………………………………….4

System Capabilities……………………………………………………………………….4

System Context……………………………………………………………………………..5

Schedule…………………………………………………………………………………………………..6

Staff Organization…………………………………………………………………………………….6

Tracking and Control Mechanisms……………………………………………………………6

Introduction

## Scope and Purpose of Document

This document explains the detailed outline of Song Sphere, which involves revamping the existing music social media application, Airbuds.  The plan serves to formally define the undertaking by detailing project goals, specific objectives, necessary resources, and a proposed timeline.  It includes:

- Description of the problem at hand as well as the proposed solution.

- Anticipated business and personal benefits

- System capabilities

- A system context diagram

- Detailed schedule of the project

- Layout of how staff is organized

- Tracking and control mechanisms.

Song Sphere is a feature-rich iteration of the Airbuds music social app. The platform's core additions include cross-service linking (social and music apps), definitive offline mode functionality, podcast tracking, a map feature, and a new challenge system, fundamentally improving connectivity and utility.

System Scope

## Problem/Opportunity Description

The primary objective of this project is to produce an upgrade and redesign of the existing application, Airbuds. The current iteration of Airbuds has limited functionality regarding cross-platform integration, particularly in social media linking, podcast tracking, and external music integration. The application only allows for integration with music apps such as Spotify, Apple Music, SoundCloud, Deezer, Amazon Music, Musi, and Audiomack. This project will expand these integrations as well as introduce more engaging features intended to maximize user experience and retention.

## Anticipated Business/Personal Benefits

The overarching goal of this project is to redefine the social music application landscape by launching Song Sphere, a comprehensive functional upgrade to the existing Airbuds platform.  This initiative seeks to retool the current application's minimal features in cross-platform integration and utility.  Through the implementation of key enhancements like an Advanced Offline Mode, New Podcast Functionality, and the Global Listener Map, the project aims to significantly enhance user retention and maximize engagement through interactive challenges.  All these enhancements will also serve to create a more in-depth and personalized music experience.

Song Sphere offers more functional improvements that directly benefit the user by providing greater control, connectivity, and discovery. Users gain more freedom through controlled privacy settings with the Advanced Offline Mode, and benefit from added cross-platform support with integrations across major social media and more music services. The Listening Overlap Recommendations and Global Listener Map will allow users to effectively broaden their musical horizons by discovering new artists and genres, as well as connect with people who share common listening patterns. Furthermore, the establishment of a robust Achievements and Badges system motivates engagement, allowing for a more entertaining and competitive way to listen to artists.

## System Capabilities

The following capabilities are the planned enhancements for Song Sphere:

- Direct Sharing: Implement a song-sharing mechanism that allows users to share music directly with friends or with users geographically visible via the Map feature.

- Added Podcast Functionality: Display a user's complete podcast listening history, complemented by the introduction of competitive leaderboards and a dedicated podcast favoriting system.

- Comprehensive Cross-Platform Linking:

  - Social Media Integration: Enable linking with major social platforms such as Instagram, Snapchat, and TikTok to allow for activity integration and song discovery through user matching.

  - Music Service Integration: Establish connections to additional music platforms including YouTube Music, Bandcamp, and Tidal to support playlist synchronization.

- Persistent Offline Mode with Privacy Controls: Expand the offline toggle and allow for specific user controls for listening activity, enabling the user to designate their current listening session as totally private or visible only to a select group of designated users.

- Enhanced Discovery and Personalization:

  - Listening Overlap Recommendations: Implement a recommendation function that takes into account listening overlap. This process quantifies the commonality of shared music preferences (artists, genres, and specific songs) between the user and their friends in addition to the broader community to suggest new content and potential connections.

  - Listening Achievements and Badge Earning: Introduce Badges and a metrics system to denote cumulative listening achievements. Examples include “Most minutes listened this week” and “#1 Listener of [Artist] of all Song Sphere Listeners.” This system will feed into a global or local leaderboard ranked by top listeners.

- Global Listener Map: Develop a map feature that displays real-time data showing the music listening trends of other users in proximity.

## System Context

See Song Sphere-System Context DiagramFINAL.vsdx

# Schedule

Using MS Project/Project Libre, create a Work Breakdown Structure Chart, identifying all tasks required to complete this team project, dependencies and staff resources for each of the tasks.  Include phases to group and organize your tasks and include milestones.

Submit the schedule file as a separate file from your plan document.

# Staff Organization

The team leader, Fae, is responsible for delegating assignments to members Vincenzo and Nick as well as ensuring that all assigned tasks are completed and submitted in a timely manner. Vincenzo and Nick actively come up with ideas for the project and make sure they truly fit the team’s vision. Additionally, they agree to take ownership of project components based on their individual areas of expertise and knowledge.

The team leader is responsible for managing the primary organizational and collaboration tools, since they oversee receiving these files.

- GitHub, for committing these files for submission.

- Google Drive as well as Gmail and Slack for sharing files.

- Trello to make sure tasks are completed efficiently.

In addition to Slack itself, the team primarily uses iMessage for communication due to its ease of access.

# Tracking and Control Mechanisms

The team discusses aspects related to the project at the beginning and toward the end of each week, clarifying exactly what parts of the next assignment need to be completed and by whom. Communication is done primarily through iMessage in addition to Slack. Google Drive, Slack, and Gmail are used for sharing and downloading files. Through the usage of all of these alongside Trello, tasks are easily tracked and able to ultimately be committed within the GitHub team repository